SMARTBRIDGE PROJECT SUBMISSION

Script-Controlled ACL – Restrict Record Access Based on Field Value

ServiceNow Micro Project

PHASE 4 – PROJECT PLANNING

Milestone Owner: A. Sindhya

| Team Leader | A. Sindhya |
| --- | --- |
| Team Members | Kaileswari P, MuthuLaksmi N |
| College | Govindammal Aditanar College for Women, Tiruchendur |
| Submission Date | 30 September 2026 |

Source basis: SmartBridge uploaded lab document, “Script-Controlled ACL – Restrict Record Access Based on Field Value.” The source describes a 3-hour ServiceNow lab, the EEE-branch access scenario, the Institution Details table, custom roles bb1–bb4, and READ/CREATE/WRITE/DELETE ACL configuration and verification.

# 4.1 Work Allocation

| Phase | Responsible Member | Main Responsibility |
| --- | --- | --- |
| Phase 1 – Brainstorming & Ideation | Kaileswari P | Project idea, problem and proposed ACL solution |
| Phase 2 – Requirement Analysis | Kaileswari P | Requirements, users, table fields and ACL requirements |
| Phase 3 – Project Design | A. Sindhya | System design, flow and ACL design |
| Phase 4 – Project Planning | A. Sindhya | Task planning, sequence and verification plan |
| Phase 5 – Project Development | Kaileswari P | ServiceNow configuration and ACL implementation |
| Phase 6 – Project Testing | A. Sindhya | Test cases, impersonation and verification |
| Phase 7 – Project Documentation | MuthuLaksmi N | Final report, screenshots and submission organization |
| Phase 8 – Project Demonstration | Team | Final project explanation and live demonstration |

# 4.2 Development Sequence

Create test user and roles.

Create the Institution Details table and fields.

Insert records with ECE, EEE and CSE branch values.

Create the READ ACL and configure its advanced script.

Create CREATE, WRITE and DELETE ACLs.

Impersonate users and verify the expected behavior.

Capture evidence and prepare the final documentation.

Record the demonstration video.

# 4.3 Project Timeline

The source document identifies a 3-hour lab duration. The phase-wise submission document organizes the same work into eight SmartBridge submission phases.